TAPBOSS / TARGETGUM

Marketing Intelligence & Client Portal

REPLIT IMPLEMENTATION PRD • v1.0 • 11 August 2026

Build this module inside the existing TapBoss/Tapashub application. Do not create a separate application.

# 1. Product Goal

Extend TapBoss into a secure marketing command center for Targetgum, with two experiences: an internal marketing workspace for the agency team and a restricted client portal showing only the client's own marketing performance.

Preserve the existing Targetgum Marketing Workspace.

Add Meta Ads, Google Ads and GA4 integrations in phases.

Connect marketing performance to existing TapBoss Commerce data where applicable.

Provide client-safe dashboards, reports and AI recommendations.

Enforce server-side company/brand/project isolation.

# 2. Core Architecture

Primary hierarchy:

Company → Brand → Marketing Project → Campaign → Ad Platform Account → Metrics

marketing_project_id is the primary security boundary, supported by company_id and brand_id.

| Experience | Route | Purpose |
| --- | --- | --- |
| Internal Targetgum | /marketing | Manage authorized clients, campaigns, integrations, analytics, reports and AI. |
| Client Portal | /client/marketing | Show only the authenticated client's assigned marketing project/brand data. |

# 3. Roles

| Role | Access |
| --- | --- |
| SUPER_ADMIN | Full authorized TapBoss access; configure companies, brands, projects, users and client visibility. |
| MARKETING_ADMIN | Manage Targetgum marketing operations and permitted projects. |
| MARKETING_TEAM | Manage assigned marketing projects, campaigns, leads, creatives and reports. |
| CLIENT_ADMIN | Client portal for assigned project(s), permitted metrics, campaigns, reports, creatives and AI. |
| CLIENT_VIEWER | Read-only client portal. |

# 4. Mandatory Security / Tenant Isolation

Every marketing record must carry the appropriate company_id, brand_id and marketing_project_id.

Never trust IDs supplied by the frontend. Resolve access from the authenticated user's server-side permissions.

Every client API and database query must enforce project isolation.

Unauthorized access returns HTTP 403 and no data.

Do not rely on hiding frontend menus as security.

Do not load all clients' data into the browser and filter it client-side.

AI context must contain only the authorized project data.

Client A changing project_id/company_id/campaign_id must still be unable to access Client B.

# 5. Internal Marketing Intelligence

Overview

Clients / Projects

Campaigns

Meta Ads

Google Ads

GA4

Leads

Creative Library

Performance

AI Insights

Reports

Internal visibility remains role/assignment controlled.

# 6. Client Marketing Portal

Overview

Campaigns

Sales & Orders

Leads

Creative Library

Reports

AI Marketing Plan

Optional Calendar

Default client-visible metrics: Revenue, Orders, Ad Spend, ROAS, Impressions, Reach, Clicks, Leads, CPL/CPA, Purchases and Conversion Rate.

Date filters: Today, Yesterday, Last 7 Days, Last 30 Days, This Month, Last Month, Custom Range.

Charts: Revenue, Orders, Spend, ROAS, Leads and Conversions.

# 7. Campaign Performance

Campaign

Platform

Status

Spend

Reach

Impressions

Clicks

CTR

Leads

Conversions

Revenue

ROAS

Only campaigns belonging to the authorized project and marked client_visible may appear.

# 8. TapBoss Commerce Integration

Reuse existing TapBoss Orders, Products and Customers wherever the current schema supports them. Do not create a second order system merely for marketing. Use approved commerce data to support Revenue, Orders, AOV and product-performance calculations.

# 9. Advertising & Analytics Integrations

| Platform | Phase | Core Data |
| --- | --- | --- |
| Meta Ads | 1 | Ad accounts, campaigns, ad sets, ads, spend, impressions, reach, clicks, CTR, CPC, CPM, leads, CPL, purchases, conversion value, ROAS, frequency, engagement and creative performance. |
| Google Ads | 2 | Account/customer ID/currency, campaigns, status, budget, spend, impressions, clicks, CTR, CPC, conversions, conversion value, CPA and ROAS. |
| GA4 | 3 | Users, new users, sessions, engagement, landing pages, traffic sources, campaigns, conversions, events, revenue, geography and device data. |

Use OAuth. Keep credentials and tokens server-side. Frontend must never hold platform secrets.

# 10. Data Synchronization

Do not call Meta/Google/GA4 APIs on every dashboard load. Scheduled jobs pull data into the database; dashboards read from the database.

Default sync: 08:00, 12:00, 16:00 and 20:00 daily.

Provide Sync Now.

Display Last Synced timestamp.

Handle token expiry/refresh.

Handle API rate limits and retries.

Log partial failures and sync status.

Prevent duplicate metric rows.

# 11. Reports

Weekly Report

Monthly Report

Campaign Report

Custom Date Report

Reports include Executive Summary, Spend, Reach, Impressions, Traffic, Leads, CPL, Conversions, Revenue, ROAS, campaign performance, platform comparison, best/worst campaigns and recommendations. Client can view/download approved PDF reports.

# 12. AI Marketing Intelligence

Create an AI Marketing Copilot using only authorized project data.

What is working?

What is underperforming?

What changed?

Which campaign is strongest?

Which needs attention?

Creative recommendations

Budget allocation recommendations

Lead-generation recommendations

7-day marketing plan

30-day marketing plan

AI output must distinguish observed metrics from recommendations and must never use another client's data.

# 13. Client Visibility Controls

| Data | Default |
| --- | --- |
| Revenue / Orders / Ad Spend / ROAS | ON |
| Leads / CPA / CPL / Conversion Rate | Configurable/ON |
| Campaign Performance / Creatives / Reports / AI | ON |
| Product Cost / Supplier Cost | OFF |
| Profit Margin | OFF |
| Internal Notes / Internal Strategy | OFF |
| Employee / Payroll / Tax / Bank information | OFF |

Super Admin controls visibility per marketing project. Use client_visible or an equivalent policy model.

# 14. Database Extension

First inspect the existing schema and reuse equivalent tables. Add only missing entities/fields.

marketing_projects

marketing_project_members

ad_connections

ad_accounts

campaigns

campaign_metrics

campaign_daily_metrics

marketing_spend

marketing_leads

creative_assets

marketing_reports

ai_marketing_plans

ai_marketing_recommendations

sync_jobs

sync_logs

client_visibility_settings

audit_logs

Reuse existing companies, brands, users, projects, orders, products and customers wherever possible.

# 15. API Structure

/api/marketing/overview

/api/marketing/campaigns

/api/marketing/integrations

/api/marketing/sync

/api/marketing/reports

/api/marketing/ai-plan

/api/client/marketing/overview

/api/client/marketing/campaigns

/api/client/marketing/sales

/api/client/marketing/orders

/api/client/marketing/leads

/api/client/marketing/creatives

/api/client/marketing/reports

/api/client/marketing/ai-plan

Client endpoints must resolve authorized project access server-side. An arbitrary project_id in the request is never sufficient authorization.

Recommended middleware: requireAuth(), requireRole(), requireCompanyAccess(), requireProjectAccess(), requireClientVisibility().

# 16. Authentication

Use the existing TapBoss authentication system. Google login is being configured through TapBoss/Replit Users & Auth with custom Google OAuth credentials. Do not create duplicate authentication. Authentication identifies the user; TapBoss RBAC determines access.

# 17. UI/UX

Keep the current Targetgum dark modern visual language and blue accent.

Client portal should feel like a business-performance report, not an admin console.

Show clear KPI cards and simple charts.

Show brand/company identity.

Responsive desktop/tablet/mobile.

Provide loading, empty, error and permission states.

Do not reveal hidden data through search, dropdowns, autocomplete or API responses.

# 18. Security Test Matrix

| Test | Expected |
| --- | --- |
| Client A → Client B campaign/order/report/creative | 403 / no data |
| Client changes project_id or company_id | 403 / no data |
| Client accesses internal finance/employee data | 403 |
| Client A AI request | Only Client A context |
| Client B AI request | Only Client B context |
| SUPER_ADMIN | Authorized full access |

# 19. Replit Implementation Rules

Before coding, inspect current TapBoss authentication, RBAC, database, companies, brands, projects, orders, customers and Targetgum Marketing pages.

Do not rewrite working modules unnecessarily.

Do not create duplicate authentication, company, brand, project or order systems.

Create migrations for required new tables/fields.

Reuse existing UI components and API patterns where appropriate.

Use Replit Secrets/environment variables for OAuth and platform credentials; never hardcode secrets.

Add automated authorization and tenant-isolation tests.

Test internal and client experiences separately.

Verify production build and existing TapBoss routes after implementation.

# 20. Implementation Phases

| Phase | Scope |
| --- | --- |
| 1 | Inspect existing architecture; security model; marketing project structure; database extension; client isolation. |
| 2 | Meta Ads OAuth, account connection, sync and internal dashboard. |
| 3 | Google Ads OAuth, account connection, sync and performance. |
| 4 | GA4 OAuth, property connection, sync and analytics. |
| 5 | Client Portal, visibility controls and PDF reports. |
| 6 | AI Insights and 7/30-day marketing plans. |
| 7 | Security tests, performance optimization, audit logging and production QA. |

# 21. Acceptance Criteria

Existing TapBoss functionality remains working.

Existing internal Targetgum Marketing Workspace remains available.

Client users are routed to /client/marketing.

Clients see only assigned projects/brands.

Cross-client access is blocked server-side.

Client dashboard shows approved marketing KPIs.

Meta, Google Ads and GA4 integrations follow the phased plan.

Marketing data is synchronized into the database.

Existing TapBoss Orders/Products/Customers are reused where applicable.

Reports can be generated/downloaded as PDF.

AI recommendations use only authorized project data.

Super Admin controls client visibility.

Security tests pass.

Secrets remain server-side.

# 22. Developer Handoff Requirement

Before marking complete, Replit Agent must provide: changed files, database migrations, routes, API endpoints, required Secrets/environment variables, integration status, tests run, security-test results and remaining manual configuration.

# 23. Final Rule

DO NOT BUILD A NEW APP. EXTEND TAPBOSS.

The end state is one TapBoss operating system connecting commerce, marketing and project management, while Targetgum clients receive a safe, simple view of their own marketing performance.